## Slide 1: INFORMATION SYSTEM DEVELOPMENT

## Slide 2: The process of system development
1. Get the system users involved in system development 2. Use a problem solving approach 3. Establish phases and activities 4. Create Documents throughout the development 5. Establish Standards 6. Manage the process and projects 7. Justify information system as capital investments 8. Don’t be afraid to cancel or revise scope 9. Divide and conquer 10. Design systems for growth and change

## Slide 3: Capability Maturity Model
The capability maturity model (CMM) is a standardized framework for analyzing the maturity level of an organization’s information systems development and management processes and products.
The CMM framework for systems and software is intended to help organizations to improve the maturity of their systems.

## Slide 4: Capability Maturity Model
CMM consists of the following five levels of maturity
Level 1: Initial
  This level is also called anarchy and system development doesn’t follow any consistent process.
  Each development team uses its own tools and methods and success or failure is a function of the skill and experience of the team. The process is always unpredictable and encounters many problems and are usually behind schedule. Almost all the organizations start at level 1.

## Slide 5: Capability Maturity Model
2. Level 2: Repeatable
  In the second level, the project management processes and practices are established to track project costs, schedules and functionality.
  A system development process is always followed and success or failure is still a function of the skill and experience of the team. A concerned effort is always applied to get the project success.
3. Level 3: Defined
  In this level, a standard system development process or methodology is purchased or developed and all the project use this process to develop and maintain information systems and software

## Slide 6: Capability Maturity Model
4. Level 4: Managed
  In this level, measurable goals for quality and productivity are established
  The measures of the standard system development process and product quality are collected and stored
5. Level 5: Optimizing
  In this level, the standardized system development process is continuously monitored and improved on the basis of measures and data analysis established in earlier levels.
  This includes changing the technology, using best practices to perform activities, and adjusting the process itself.

## Slide 7: Where do system development projects come from?
Initiated by the users and the owners
From problems, opportunities and directives
Aim of project is to solve problems
According to JAMES WETHERBE, a problem can be classified as
PIECES

## Slide 8: Where do system development projects come from?
the need to correct or improve
P: PERFORMANCE
I: INFORMATION
E: ECONOMICS
C: CONTROL
E: EFFICIENCY
S: SERVICE

## Slide 9: Where do system development projects come from?
the need to correct or improve
PERFORMANCE :of system, process.
INFORMATION :to be derived, knowledge to be gained
ECONOMICS : decrease cost and increase profits
CONTROL : maintain security and privacy
EFFICIENCY : efficient process, efficient people
SERVICE : quality service to customers, suppliers, employees

## Slide 10: Where do system development projects come from?
Projects can be either planned or unplanned
Planned projects is the result of one of the following
An information system strategy plan which identifies the system development projects that will return some value to the business
A business process redesign to eliminate redundancy and to improve efficiency and value. A new information system may be needed for the redesigned business processes.

## Slide 11: Where do system development projects come from?
Unplanned projects
The unplanned projects are those that are started by a specific problem, opportunity or directive that occurs in the course of doing business

## Slide 12: THE FAST PHASES
Framework for the Application of Systems Thinking (FAST)
Hypothetical (not commercial) methodology to demonstrate system development process
flexible method to provide a representation of system for different types of projects and strategies
A variation of SDLC
Has 8 phases

## Slide 13: THE FAST PHASES
Scope Definition
Problem Analysis
Requirement Analysis
Logical Design
Decision Analysis
Physical Design and Integration
Construction and Testing
Installation and Delivery

## Slide 14: THE FAST PHASES
1. Scope Definition - analyses the problem definition - checks whether the problem is worth looking or not - establishes size, boundaries, vision, constraints, limitations, read no of members, cost, schedules of project - participants owners, project managers, system analyst

## Slide 15: THE FAST PHASES
2. Problem Analysis - studies the existing system and analyses the result - checks whether the solutions of new system exceeds the cost of development - main reason to set system improvement objective after detailed understanding of existing system - participants owners, project managers, system analyst

## Slide 16: THE FAST PHASES
3. Requirement Analysis - defines and prioritizes business requirements - finds out WHAT USERS ACTUALLY NEED - technology is not discussed here - system analyst works closely with system users to identify needs and priorities, THROUGH INTERVIEWS, QUESTIONNARES, MEETINGS - participants owners, system analyst, system users

## Slide 17: THE FAST PHASES
4. Logical Design - business requirements are logically designed as system models (prototypes) to check their COMPLETENESS and CONSISTENCY - DFD is a good example of logical design - participants project managers, system analyst, system users

## Slide 18: THE FAST PHASES
5. Decision Analysis - decide whether the system is FEASIBLE or not OR DO A FEASIBILITY STUDY - first identify technical solutions, analyze its feasibility, and recommend a system to be designed - participants owners, project managers, system analyst

## Slide 19: THE FAST PHASES
5. Decision Analysis (CONTD) - feasibility analysis evaluated in terms of
a. Technical feasibility b. Operational feasibility c. Economic feasibility d. Schedule feasibility e. Risk feasibility

## Slide 20: THE FAST PHASES
6. Physical Design and Integration - transform the requirements into physical design specifications for the final construction - physical design should address issues like technical design standards usability reliability performance quality
- participants system designers and system analyst

## Slide 21: THE FAST PHASES
7. Construction and Testing - finally the system is constructed and tested - database, software packages, interfaces should be installed
- participants system designers, builders, users, managers, and system analyst

## Slide 22: THE FAST PHASES
8. Installation and Delivery - functional system is installed, users are trained - manuals are prepared
- existing files/databases are converted to adapt with the new system - participants system builders, analyst, users, trainers

## Slide 23: CROSS LIFE CYCLE ACTIVITIES
Any activity that overlaps multiple phases of the system development process
Examples:
  Fact finding documentation Presentation Estimation Feasibility Analysis Project and Process management Change Management Quality Management

## Slide 24: CROSS LIFE CYCLE ACTIVITIES
these activities are vital to the success of any project - Some major cross life cycle activities are
1. FACT-FINDING 2. DOCUMENTATION AND PRESENTATION 3. FEASIBILITY ANALYSIS 4. PROCESS AND PROJECT MANAGEMENT

## Slide 25: CROSS LIFE CYCLE ACTIVITIES
Fact Finding
- formal process of using R: Research I: Interview M: Meetings Q: Questionnaires S: Sampling to: collect information about - system problems - requirements - preferences/priorities
- also called information gathering or data collection

## Slide 26: CROSS LIFE CYCLE ACTIVITIES
2. Documentation and Presentation
documentation is activity of recording facts and specifications of a system for current and future reference
Presentation is ongoing activity of communicating the findings, recommendations and documentations for review by users and managers
Documentation are usually written while presentation can be written or verbal

## Slide 27: ALTERNATIVE ROUTE & STRATEGIES for system development
Model Driven Development Strategy
Rapid Application Development Strategy
Commercial Application Package Implementation Strategy
Hybrid Strategy

## Slide 28: ALTERNATIVE ROUTE & STRATEGIES for system development
Model Driven Development Strategy - oldest and most common approach to analyze and design IS - model represents a reality provides communication among users/analyst/builder - system models are designed to - illustrate the process/flow - communicate the knowledge, process and interface
of an IS

## Slide 29: ALTERNATIVE ROUTE & STRATEGIES for system development
Model Driven Development Strategy Advantages
Requirement specifications are more straightforward and better documented Business requirements and system designs are easier to validate with pictures than words

## Slide 30: ALTERNATIVE ROUTE & STRATEGIES for system development
Model Driven Development Strategy Advantages
It is easier to identify and analyze alternative technical solutions
Design specifications are more stable adaptable and flexible.
System can be designed correctly with the help of the model.

## Slide 31: ALTERNATIVE ROUTE & STRATEGIES for system development
Model Driven Development Strategy Disadvantages
It is time consuming. It takes a lot of time to collect the facts, draw the models and to validate them.
The models can be good only if the users have better understanding of the system
The models reduces the user’s role in the participation of the system development
Sometimes the model driven approach is not flexible.

## Slide 32: ALTERNATIVE ROUTE & STRATEGIES for system development
2. Rapid Application Development Strategy Basic Ideas Behind RAD
- involve system users in the analysis, design and construction of the system
- organize workshops involving system owners, users, analysts, designers, and builders
- speed up the requirement analysis and design phase through an iterative construction approach - reduce the time taken to build the complete system

## Slide 33: ALTERNATIVE ROUTE & STRATEGIES for system development
2. Rapid Application Development Strategy How it works?
- reduction in time by combining and accelerating phases - requirement and decision analysis phases - logical and physical design phases - create prototype in each phase - take feedback - deliver complete system

## Slide 34: ALTERNATIVE ROUTE & STRATEGIES for system development
2. Rapid Application Development Strategy Advantages - Useful in projects where the user requirements are uncertain
- Encourages user and management participation - Projects have higher visibility and support because of the active involvement of users
- Errors are detected early in the prototypes
- easier to test the prototypes than the whole system.

## Slide 35: ALTERNATIVE ROUTE & STRATEGIES for system development
2. Rapid Application Development Strategy Disadvantages - expensive to operate, support and maintain the system
- Since problem and requirement analysis are ignored, the prototype may be working on wrong problems
- A RAD based prototype may discourage analyst from considering other technical alternatives
- The emphasis on speed may impact on quality of the system

## Slide 36: ALTERNATIVE ROUTE & STRATEGIES for system development
3. Commercial Application Package Implementation Strategy - BUY from the market and IMPLEMENT
- Organizations can buy commercial applications for
accounting, HRM, procurement, manufacturing, distribution, payroll - a complete commercial solution is an ERP that provides all IS applications for entire business - ERP is expensive but requires less managers and users to implement

## Slide 37: ALTERNATIVE ROUTE & STRATEGIES for system development
3. Commercial Application Package Implementation Strategy Advantages - New systems can be quickly implemented because programming is not required
- New staffs and expertise is not required to develop the system
-Costs in improvement in features, capability and usability are decreased as these tasks are performed by the application vendor themselves.
- The application vendor takes the sole responsibility for the system improvement and error correction

## Slide 38: ALTERNATIVE ROUTE & STRATEGIES for system development
3. Commercial Application Package Implementation Strategy Disadvantages - The successful implementation of commercial application depends on the long term success and reliability of the system and the organization as well
- The purchased system may not give the ideal solution as expected by the management and the users
- Some of the commercial applications may not be customized to meet the requirements and it may be too expensive.

## Slide 39: ALTERNATIVE ROUTE & STRATEGIES for system development
4. Hybrid Strategy - also known as incremental strategy - combining model driven and RAD to implement a system - purchasing a system and customize as per the need (commercial implementation + model driven/RAD model)

## Slide 40: Automated Tools and Technology
Automated tools and technologies are developed to assist faster development of IS
- Advantages of using automated tools/technology - Improved productivity through automation of tasks
- Improved quality as automated tools check the completeness, consistency and contradictions of systems
- Better and more consistent documentation
- Reduced time in maintenance

## Slide 41: Automated Tools and Technology
Some of the automated tools and technology are
1. CASE Computer Aided System Engineering 2. ADE Application Development Environment 3. Process and Project Managers

## Slide 42: Automated Tools and Technology
1. CASE (Computer Aided System Engineering)
Is the use of automated tools that support - drawing - analysis of system models and other specifications
CAD (computer aided design) is a good example of CASE
AutoDesk’s AutoCAD is used to design buildings, furniture, vehicles, structures

## Slide 43: Automated Tools and Technology
1. CASE (Computer Aided System Engineering)
Most CASE tools contains the following elements
a. CASE Repositories
b. CASE Facilities
c. Forward and Reverse Engineering

## Slide 44: Automated Tools and Technology
CASE (Computer Aided System Engineering)
a. CASE Repositories
- it is the developer’s database
- is in the center of the system
- also contains tools for creating system models and documentation

## Slide 45: Automated Tools and Technology
CASE (Computer Aided System Engineering)
b. CASE Facilities: includes facilities like
    diagraming tools: for drawing models
    dictionary tools: to record, delete, edit, and output the documentation and specifications
    design tools: to develop samples of system components
    quality management tools: to analyze system models, completeness, consistency
    documentation tools: to assemble, organize and report the system models
    code generator tools: to automatically generate database and application programs
    testing tools: to simulate the operations and the problems

## Slide 46: Automated Tools and Technology
CASE (Computer Aided System Engineering)
c. Forward and Reverse Engineering
“The system can be developed all the way from the initial design to the implementation as well as redesigning the system from the end point.”

## Slide 47: Automated Tools and Technology
2. ADE (Application Development Environment)
Is an integrated software development tool
Provides all the facilities for developing an IS - with maximum speed and quality
Is an improvement to RAD
Some examples of ADE are JAVA, ColdFusion, .NET Framework

## Slide 48: Automated Tools and Technology
2. ADE (Application Development Environment)
Provides
  Programming language and interpreters
  Interface construction
  Middleware
  Testing tool
  Version control tools
  Help authoring tools
  Repository links

## Slide 49: Automated Tools and Technology
3. Process and Project Managers
Process Managers are automated tools that - helps to create document - manage the methodology, its deliverables, and quality management standards.
Project Managers are automated tools that - helps to plan system development activities - estimate and assign resources - schedule activities and resources - monitor progress - control and modify schedule and resources

## Slide 50: Automated Tools and Technology
3. Process and Project Managers
These two tools help in a system’s CROSS LIFE CYCLE ACTIVITIES
Microsoft Project, VISIO, SPSS are good project and process management tools